Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2025 |
| --- | --- |
| Team ID | LTVIP2025TMID51556 |
| Project Name | Visualizing Housing Market Trends: An Analysis of Sales |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Acquisition, Cleaning & Preparation | USN-1 | As a data analyst, I need to clean the raw housing sales data so that it is accurate and consistent for analysis. | 3 | High | Data analyst |
| Sprint-1 | Data Acquisition, Cleaning & Preparation | USN-2 | As a data analyst, I need to create calculated fields like 'Price per Square Foot' so that I can derive additional insights for analysis. | 1 | High | Data analyst |
| Sprint-1 | Comprehensive Market Trend & Value Analysis | USN-3 | As a potential buyer, I want to see historical average sale prices over time so I can understand overall market trends. | 3 | High | Trend Analysis Specialist |
| Sprint-1 | Comprehensive Market Trend & Value Analysis | USN-4 | As a real estate professional, I want to identify seasonal patterns in sales so I can advise clients on optimal buying/selling times. | 3 | High | Trend Analysis Specialist |
| Sprint-1 | Interactive Geographic Market Exploration | USN-6 | As a potential homebuyer, I want to see average housing prices on a map so I can identify affordable or high-value neighbourhoods. | 4 | High | Geographic Insights Lead |
| Sprint-1 | Interactive Dashboard Development | USN-8 | As a user, I want to filter data by date range (e.g., year, quarter) so I can focus As a user, I want the dashboard to be logically organized and easy to navigate so I can quickly find the information I need. | 2 | High | Dashboard Design Lead |
| Sprint-1 | Interactive Dashboard Development | USN-10 | As a user, I want the dashboard to be logically organized and easy to navigate so I can quickly find the information I need. | 2 | High | Dashboard Design Lead |
| Total Sprint-1 Story Points: | 19 |  |  |  |  |  |
| Sprint-2 | Comprehensive Market Trend & Value Analysis | USN-5 | As an investor, I want to understand how different property features (e.g., bedrooms, sqft, grade) influence price so I can identify value drivers. | 4 | Medium | Geographic Insights Lead |
| Sprint-2 | Interactive Geographic Market Exploration | USN-7 | As an agent, I want to visualize sales volume by region on a map so I can identify active markets for targeted marketing. | 3 | Medium | Geographic Insights Lead |
| Sprint-2 | Interactive Dashboard Development | USN-9 | As a user, I want to interact with charts (e.g., click on a bar) to filter related data so I can explore details seamlessly. | 3 | Medium | Dashboard Design Lead |
| Sprint-2 | Narrative Storytelling and Key Insights Presentation | USN-11 | As a presenter, I want to guide my audience through key market trends and findings so I can effectively communicate project insights. | 2 | Medium | Dashboard Design Lead |
| Sprint-2 | Narrative Storytelling and Key Insights Presentation | USN-12 | As an audience member, I want to understand the context and implications of the presented data so I can grasp the full meaning of the trends. | 2 | Medium | Dashboard Design Lead |
| Total Sprint-2 Story Points: | 14 |  |  |  |  |  |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 19 | 8 Days | 16 Jun 2025 | 23 Jun 2025 | 19 | 23 Jun 2025 |
| Sprint-2 | 14 | 7 Days | 24 Jun 2025 | 05 Nov 2022 |  |  |
| Total Project Story Points (Planned): | 33 |  |  |  |  |  |

Velocity:

Average Velocity (per Day for the Entire Team - Planned):

- Total Story Points / Total Project Days = 33 Story Points / 15 Days =

2.2 Story Points per Day

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.